5 phases to build your pipeline

1

Requirements & design

Days 1–3

- Pick a domain — e-commerce, weather, sales, logistics (supply chain fits GM JD perfectly)

- Write a 1-page workflow specification doc — what data in, what data out, what transformations

- Draw a pipeline diagram: Source → Ingest → Transform → Load → Visualize

- Define at least 3 KPIs you want to track (e.g. order volume, avg delivery time, defect rate)

- Choose your data source (see the Data tab)

2

Data ingestion (Extract)

Days 4–7

- Write a Python script to pull data from your source (CSV, API, or database)

- Store raw data in a staging folder — never modify raw files

- Log ingestion timestamps, row counts, errors

- Use pandas read_csv() or requests for APIs

- If using PySpark: create a SparkSession, read into a DataFrame

- Deliverable: a script that runs and pulls fresh data automatically

3

Transformation & quality (Transform)

Days 8–14

- Clean data: handle nulls, duplicates, type mismatches, outliers

- Write SQL queries (SQLite or BigQuery) for joins, aggregations, filtering

- Use PySpark for large-scale transformations (groupBy, filter, withColumn)

- Create derived columns / calculated fields (e.g. profit margin, delivery delay)

- Run data validation checks — assert row counts, check for nulls in key columns

- Log a data quality report: % completeness, duplicates removed, anomalies found

- Deliverable: clean, transformed dataset + quality report document

4

Loading & storage (Load)

Days 15–18

- Load clean data into a target: SQLite DB, PostgreSQL, or CSV data warehouse folder

- Write SQL CREATE TABLE statements with proper data types and constraints

- Use Python to automate the load (INSERT, COPY, or pandas to_sql())

- Implement incremental load: only load new/changed records, not everything

- If using BigQuery: upload to a dataset, write BigQuery SQL queries

- Deliverable: populated database with clean data, SQL scripts

5

Visualization & automation

Days 19–25

- Connect Tableau / Power BI to your database or CSV output

- Build 3–4 interactive dashboards showing your KPIs

- Automate the pipeline end-to-end using Python schedule library or cron job

- Create a README.md documenting the entire pipeline architecture

- Upload everything to GitHub with a clear folder structure

- Deliverable: live dashboard + automated pipeline + GitHub repo

My recommendation for your dataset: Use the Olist Brazilian E-Commerce dataset from Kaggle (kaggle.com/datasets/olistbr/brazilian-ecommerce). It has 9 related CSV files, ~100K orders, delivery data, product categories, seller info — it's basically a mini supply chain and maps perfectly to the General Mills JD.

Your folder structure on GitHub should look like this:

data-pipeline-project/

├── data/

│   ├── raw/          ← original downloaded files, never touch

│   └── processed/    ← your cleaned output

├── scripts/

│   ├── 01_ingest.py

│   ├── 02_transform.py

│   ├── 03_load.py

│   └── 04_automate.py

├── sql/

│   └── queries.sql

├── dashboards/       ← Tableau .twbx file

├── docs/

│   └── workflow_spec.docx

└── README.md

The single most important thing — your workflow_spec.docx (the document you write in Phase 1) is what makes this project stand out in an interview. Recruiters and managers love seeing that you planned before you coded. Keep it to 1–2 pages covering: problem statement, data sources, pipeline diagram, KPIs, tools, and expected output.

PySpark shortcut: You don't need a full Spark cluster. Install it locally with pip install pyspark — it runs in local mode on your laptop, which is perfect for a portfolio project.

1-week version:

| Day | Focus | Hours |
| --- | --- | --- |
| Day 1 | Setup environment + download Olist data + write workflow spec doc | 3 hrs |
| Day 2 | Write ingestion script in Python/pandas, explore data, understand columns | 3 hrs |
| Day 3 | SQL transformations — joins, aggregations, derive KPIs | 3 hrs |
| Day 4 | Data cleaning + validation checks + data quality report | 3 hrs |
| Day 5 | Load to SQLite + connect Tableau/Power BI + start dashboard | 3 hrs |
| Day 6 | Finish 3 KPI dashboards + add PySpark for ONE transformation step | 3 hrs |
| Day 7 | Automate with schedule library + write README + push to GitHub | 3 hrs |

DAY 1

Setup + Data Download + Spec Doc

Phase 1 — Requirements & Design · 3 hours

Hour 1 — Environment setup (60 min)

Install everything you need

- Install VS Code from code.visualstudio.com

- Open terminal, run these pip installs:

pip install pandas numpy sqlalchemy pyspark schedule openpyxl jupyter

- Install DBeaver (free SQL GUI) from dbeaver.io

- Create your project folder structure:

project/

├── data/raw/

├── data/processed/

├── scripts/

├── sql/

├── docs/

└── README.md

Hour 2 — Download dataset (30 min)

Get the Olist E-Commerce dataset from Kaggle

- Go to: kaggle.com/datasets/olistbr/brazilian-ecommerce

- Sign up free → Download all CSV files (~45 MB)

- Place all CSVs in your data/raw/ folder

- You will have 9 files: orders, customers, products, sellers, order_items, payments, reviews, geolocation, product_category

Hour 2–3 — Workflow Spec Doc (90 min)

Write your 1-page workflow specification document

Open Word / Notion and write these 5 sections:

- Project title: End-to-End E-Commerce Supply Chain ETL Pipeline

- Objective: Build an automated pipeline to analyze delivery performance, sales trends, and customer satisfaction KPIs

- Data sources: Olist dataset — 9 CSV files, ~100K orders

- Pipeline flow: Raw CSVs → Python Ingest → SQL Transform → SQLite DB → Tableau Dashboard

- 3 KPIs to track: (1) Average delivery delay in days, (2) Top 10 product categories by revenue, (3) Order status distribution (delivered, cancelled, etc.)

Why this matters

This document is what you show in interviews when they ask "how did you approach this project?" It proves you think like an analyst, not just a coder.

✓

End of Day 1: Project folder created · 9 CSV files in data/raw/ · workflow_spec.docx saved in docs/